The following is transcribed from documents held in the Royal Engineers Archives.

Clearance of Unexploded Bombs and Beach Minefield.

Progress from 1 July 1945 to 30 June 1949.

Bombs and Anti-Aircraft Shells.

| No Dealt with | New Incidents | Discredited | Remaining |
| --- | --- | --- | --- |

| Dates | Bombs | AA Shells | Bombs | AA Shells | Bombs | AA Shells | Bombs | AA Shells |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Jul to 31 Mar 45 | 263 | 95 | 671 | 129 | 381 | 36 | 234 | 43 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Apr to 30 Jun 47 | 28 | 10 | 117 | 29 | 117 | 26 | 206 | 36 |
| 1 Jul to 30 Sep 47 | 24 | 1 | 104 | 17 | 71 | 10 | 215 | 33 |
| 1 Oct to 31 Dec 47 | 22 | 6 | 73 | 10 | 88 | 7 | 178 | 30 |
| 1 Jan to 31 Mar 48 | 27 | 7 | 95 | 13 | 87 | 11 | 159 | 25 |
| 1 Apr to 30 Jun 48 | 26 | 3 | 91 | 11 | 100 | 15 | 124 | 18 |
| 1 Jul to 30 Sep 48 | 15 | 2 | 70 | 6 | 53 | 1 | 126 | 21 |
| 1 Oct to 31 Dec 48 | 36 | 1 | 78 | 6 | 58 | 7 | 110 | 19 |
| 1 Jan to 31 Mar 49 | 20 | - | 166 | 1 | 137 | 3 | 119 | 17 |
| 1 Apr to 30 Jun 49 | 21 | 1 | 121 | 7 | 122 | 21 | 97 | 2 |
| Totals | 482 | 126 | 1,586 | 229 | 1,214 | 146 | 97 | 2 |

Notes: (a)  Numbers outstanding on 1st July 1945 = Bombs 207 AA Shells = 45.

Beach Minefields.

| Fields Cleared | Mines Lifted (Approx) | Fields Remaining | Mines Remaining (Est) |
| --- | --- | --- | --- |
| 315 | 48,500 | 61 | 13,500 |
| 9 | 3,800 | 52 | 9700 |
| 11 | 3,200 | 41 | 6,500 |
| 23 | 4,950 | 18 | 1,550 |
| 8 | 400 | 10 | 1,150 b |
| 1 | 50 | 9 | 1,100 b |
| 2 | 63 | 7 | 1037 b |
| - | - | 7 | 1037 b |
| - | - | 7 | 1037 b |
| - | - | 7 | 1037 b |
| 369 | 60,963 | 7 | 1037 b |

Notes: (b) Of these 1,001 are in semi permanently closed minefields

MB 50 Hastings (11)

501 Folkestone (18)

18 H & 20 Mundesley (972.

All figures taken as week end nearest to the end of the quarter.

Explanatory Notes on Minefields shown on Preceding Table.

- Fields closed in semi-perpetuity.

A total of 1,001 mines is contained in these four fields.

- (i) Minefield at Warbarrow Bay. This minefield is being cleared by a combination of High-Pressure Water Jetting, Dozer Clearance and PMD and Mine Detector, No 1 MK II sweeping. 75% of the area remains to be cleared. Work on the Field is seriously impeded by the fact that access to the field is denied when firing is in progress on the RAC Gunnery Range at East Lulworth. 19 days were worked in July. (hand written note 70% Firing ? ?).

(ii) Minefield at Swanage. This minefield is being cleared by the same methods as are in us at Warbarrow. The Swanage UD Council are complaining vigorously that mud is being washed into the Sea and that this is unpleasant for bathers. Efforts are being made to avoid this pollution by the stoppage of HPWJ operations during the holiday season. 70% of the area remains to be cleared. 20 days were worked in July. (hand written note 65%)

( c )  Minefield at Lowfields, nr Filey. This minefield is believed to contain a number of A/T mines. Work is to

be started at a future date.

- Minefield at Seaton Carew. A clearance certificate was issued for this field and the perimeter fences removed. Since then seven A/T Mk II mines have been found. The perimeter fence has been re-erected and a Mech Equip clearance is to be started in the near future. (hand written note ? command 4 working).

- SD11 area at Brooks Wood, nr York. SD II bombs have recently been discovered by the farmer whilst ploughing 2700 yards were swept by PMD in July. No further bombs have been found. Work is proceeding. . (hand written note 4,00 done 3,500 remaining).

- SD11 area at Westwick (believe Cambridgeshire). This is a very large SD II suspect area; 2 Sq miles remain to be searched (which constitutes 92% of the site). 140,00- sq yards were swept by PMD during July, and two bombs have been found to date

- Pipe mines Tangmere Airfield. The Air Ministry arranged for flying to stop during the period 25 July – 5 Aug 49. Upt to the end of July, 1200 lbs of explosives have been removed. It is anticipated that the search will be completed and the surface of the main runway re-instated by the target date, 5 Aug 49. (hand written note Finished).

- Teller Minefield, Alderney. In abnormally low tides during Nov 48 four Tellermines 43 were uncovered on the beach at Corbletts Bay, Alderney – no perimeter fence existed. We have been asked by Southern Command to undertake the clearance of the virgin minefield which is believed to exist. The beach is sand containing rocks with a light ferromagnetic content. We are at present trying to obtain Mark 3b, 4a and 7 detectors with a view to carrying out comparison tests of range and discriminatory effect on the actual beach. (hand written notes, ? ? 2 shells, 19 ½ shell, 10 days).